**Status Report**

Date: 02 Mar 2009

Company: Iroquois

Team: City Map Editor

Author: Desmond Yeo Choon An

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Due by** | **Status** | **Comment** |
| Brainstorm on ideas and set direction for team. | 23 Jan | done | completed as scheduled |
| Allocate work load and split team into groups | 30 Jan | done | completed as scheduled  was assigned to do GUI for the CME Editor |
| Come up with the idea of using the menu bar to implement the functions. | 31 Jan | Done | Completed as schedule |
| Comes up with GUI Demo | 2 Feb | Done |  |
| Comes up with Use case specification. On edit route | 6 feb | Done |  |
| Come up with version 1   * Implementation of basic functions to GUI. * Implement Basic able to run functions. * Test the flow of GUI | 25 Feb | Done | Completed |
| Task Ben to do startup panel | 1 Mar | Suspended | Due to Google Map Filter |
| Implementation of Google map browser to current Version | 4 Mar | Done | Problems Encountered   * Browser Cannot blend in with current GUI as Browser will overlap the JComponet. * Browser can only work if internet explorer is set to default internet browser on client’s machine. |
| Task to come up with GUI to accommodate the browser. | 5 Mar | Done | Scraped the menu bar as Google map filter overlaps with the menu bar. |
| Come up with version 2 of coding.   * Image being serialized so that It can be send to data base * Adding/delete Bus depot is added * Close to the final version except not much validation yet. * Integrate new GUI into system. * Program File Structure changed | 8 Mar | Delayed | Due to Google map integration |
| Demo 3   * RMI Integration (help) * File structure change | 19 Mar | Done |  |
| Testing Flow of GUI | 20 Mar | Done | Due to additional functions some GUI is not devised up. |
| Java Doc   * Coming up Java Doc on GUI | 1 April | Done |  |
| Final Version | 1 April | Done |  |
| Come up with the overall Class Diagram of our program with sze chuan and wenjie | 3 April | Done |  |